Revised Self-Report Assessment of

Functional Visual Performance

(R-SRAFVP) Application

Deliverables Progress Report

Kirk Hedlich

Dr. Byron DeVries

CIS693 Final Project, Fall 2021

Grand Valley State University

|  |  |  |  |
| --- | --- | --- | --- |
| **Deliverable** | **Due Date** | **Submitted Date** | **Comments** |
| RSRAFVP History | Sept 9 | Sept 9 | Ready, Reviewed and Done. |
| Project Plan | Sept 9 | Sept 9 | Ready and Done |
| Use Cases Specification | Sept 16 | Sept 16 | Ready, Reviewed and Done. |
| Requirements Specification | Sept 16 | Sept 16 | Ready, Reviewed and Done. |
| ~~Activity Diagrams Specification~~ | ~~Oct 7~~ |  | Placed in code? |
| UI/UX Design Specification | Oct 7 | Oct 7 | Ready, Reviewed and Done. |
| System Architecture Specification | Oct 14 | Nov 21 | Ready, Done |
| Structural Models   * Class diagram? * Object diagram? * Control Flow? | Oct 21 | --- | Skipped, unable to find tools for VS Code to take source code and create the class diagram. |
| Code under version control (Github) | Nov 18 | Nov 1 | Ready |
| Test Cases Document   * Functional tests * Non-functional tests * UAT tests * Unit tests | Nov 18 | Dec 8 | Ready, Reviewed |
| Requirements Traceability Matrix | Nov 18 | Dec 8 | Drafted (9/12) |
| Final project release | Nov 18 |  | Nov 1 (Beta launch), Nov 19, bug fix. Pending authentication release |
| Master’s Abstract | Dec 1 | Nov 29 | Ready, Reviewed and Done. |
| Master’s project poster | Dec 1 | Nov 29 | Ready, Reviewed and Done. |
| Master’s project presentation | Dec 1 | Nov 29 | Ready, Reviewed and Done. |
| Master’s project report | Dec 16 | Dec 6 | Ready, Reviewed |

# 